# ****Website Development Structure****

## ****Client**** : Kavita Shirke

## ****Project Title**** : Dynamic Portfolio Website

## ****Features and Deliverables****

The website will include the following features:

**UI/UX**:

* Selection of either dark or light theme.
* Interactive interface.

**Landing Page**:

* An introductory Animation video for enhanced engagement.
* Clean and professional navigation bar.
* Creative illustration of Nilax.
* Small intro about him in text form.

**Youtube Section**:

* Display of Youtube video on website, with autoplay feature
* Subscribe button & releted features Highlighting Nilax’s interest as a youtuber

**About Section**:

* A section detailing his journey,interests and achivements.

Short 5-10 sec video’s of him speaking about his interest or curated clips from his channel presented as engaging short format videos.

**Blog Section**:

* 2-3 blogs written by him on topics of his interest or his future plans.
* An Interactive & visually appealing section.

**3D art section** :

* Showcase of your creative work with 3D appearance and text about the art piece next to it.
* Only models that fit seamlessly with the website design will be included; otherwise, images with an interesting scrolling effect will be used.

**Contact Section**:

* A contact form integrated with email functionality.
* Social media links with hover effects.

**Dynamic Features:**

* Smooth scrolling, transitions, and autoplay for videos and animations.

**Theme Options**:

* Light and dark themes for a modern, aesthetic user experience.

## ****Phases of Development****

### ****Phase 1: Design****

* Discuss and finalize the website layout and design preferences.
* Present light and dark theme options for approval.

### ****Phase 2 : Development****

* Develop the Landing Page, About Section, and Work/Portfolio Section.
* Add Services and Contact sections with dynamic features.
* Integrate all content, animations, and transitions.

### ****Phase 3: Testing & Deployment****

* Comprehensive testing for responsiveness, interactivity, and performance.
* Deploy the website live and ensure all features work seamlessly.

### ****Pricing & Payment Terms****

**Total Project Cost:** ₹15,000

* The cost includes the complete design, development, and deployment of the dynamic portfolio website.

**Payment Structure:**

* **10% Advance (₹1,500):** To confirm the project and begin work.
* **30% (₹4,500):** Upon completion of Phase 1.
* **30% (₹4,500):** Upon completion of Phase 2.
* **30% (₹4,500):** Upon final delivery of the project (Phase 3).

· ****Payment Modes Accepted**:** Online Bank Transfers, UPI.